Working Plan and Procedure

1. Work to be done

* Proposal Documentation.
* UI Prototype Design.(Paper design for time-critical situation)
* Data collection and purification.
* Database construction(Schema Design)
* Backend APIs.
* Front-end Coding(UI).
* Mid-term and Final Documentation.
* Testing and Verification of each feature.

2. Feature-Wise Working Plan Brief

I. Plan periodic meal for patient according to their macros requirement(Re. Requirement Elicitation)

* Build input form to take input from user for factors to consider in planning a meal.
   eg. Age, BMI, Activity level Preference, Meal times,allergy etc.
* Refine and fix the algorithm for meal planning.
(Refer to procedure.odt,Diet_plan_sample.docx and menu planning slide)
* Collect, Refine and Store data into the database as mentioned in the algorithm fixed in previous step.
* Build home page and meal list + meal detail page according to stated requirement in Requirement elicitation page.
* Build test cases and verify the result according to requirements; write features as INCOMPLETE, COMPLETE, and PARTIALLY COMPLETED

II. Build a nutritional profile for a user

* Add nutrtional value of each consumed meal in the database.
* Retrieve the data from the database and show it in the piechart or any graphical form to the user.
* Build test cases and verify the result according to requirements; write features as INCOMPLETE, COMPLETE, and PARTIALLY COMPLETED

* Document the result until here and go for mid-term defense.

III. Blood sugar tracking mechanism

* Let user add their blood sugar level and warning mechanism when they eat high-carbs or high-starch food which might hamper their health status temporarily.
* Store all the data along with their time stamp into the database associated.
* Build test cases and verify the result according to requirements; write features as INCOMPLETE, COMPLETE, and PARTIALLY COMPLETED
* Document the result go for supervisor verification for product until this point and for suggestion in future iteration.

MORE to be added after finishing this…..